# Authentication & Wallet Approval

Implementation Plan

Purpose: Introduce secure User/Admin authentication, protect the Itinerary and Wallet, automatically identify the logged-in user, and implement an Admin approval workflow for Wallet changes.

# 1. Current State

Index, Itinerary and Wallet currently have no effective authentication boundary.

Users can potentially make changes without the system reliably identifying them.

Wallet currently asks who is updating a record instead of deriving the identity from the logged-in account.

There is no controlled submission → review → approval process for Wallet changes.

# 2. Target Architecture

Two roles: USER and ADMIN.

Authenticated users can access normal application functionality according to their permissions.

Admins receive a dedicated Admin Portal with review/approval capabilities.

Authentication and authorization must be enforced server-side, not only through frontend route guards.

The backend/session must be the source of truth for the current user's identity and role.

# 3. Implementation Phases

## Phase 1 — Inspect Existing Application

Review current frontend routes/components.

Review existing backend/API structure.

Review database/schema and existing Wallet/Itinerary tables.

Identify the existing authentication/session mechanism, if any.

Avoid changing unrelated functionality.

## Phase 2 — Authentication & Roles

Implement login/logout/session handling.

Introduce USER and ADMIN roles.

Ensure the backend derives identity from the authenticated session/token.

Add protected application routes.

Add Admin-only route/API protection.

Ensure unauthenticated users are redirected to Login.

## Phase 3 — Automatic User Identity

Remove manual 'Who is updating?' selection from Wallet.

Automatically populate created_by/updated_by from the authenticated user.

Prevent users from overriding identity fields through client-side/API payloads.

Capture timestamps for important actions.

## Phase 4 — Itinerary Protection

Require authentication for itinerary access/editing as appropriate.

Prevent anonymous modifications.

Record updated_by and updated_at automatically.

Keep the accepted/final itinerary data as the authoritative itinerary.

## Phase 5 — Wallet Workflow

Support DRAFT, PENDING_APPROVAL, APPROVED and REJECTED states.

Allow a logged-in user to create/edit permitted Wallet records.

Allow the user to submit a record for approval.

Once submitted, mark it PENDING_APPROVAL.

Keep unapproved records private to the submitting user and Admins.

## Phase 6 — Admin Review

Add Wallet Approvals to the Admin Portal.

Display pending records with submitter, amount, category, description, date and status.

Allow Admins to Approve or Reject.

On approval, automatically capture approved_by and approved_at.

On rejection, capture rejected_by, rejected_at and optional rejection_reason.

## Phase 7 — Visibility Rules

USER: see all APPROVED records plus their own DRAFT/PENDING/REJECTED records.

USER: cannot see another user's unapproved records.

ADMIN: can see all Wallet records.

APPROVED records become visible to all authenticated users.

## Phase 8 — Audit & Security Validation

Maintain created_by, created_at, updated_by, updated_at, submitted_by, submitted_at, approved_by, approved_at, rejected_by, rejected_at and status where applicable.

Prevent users from editing another user's pending record.

Prevent non-admin users from approving/rejecting records.

Test direct API access, manipulated IDs, modified role values and unauthorized Admin routes.

# 4. Wallet State Flow

DRAFT → SUBMIT → PENDING_APPROVAL → ADMIN REVIEW → APPROVED → VISIBLE TO ALL

Rejected flow: PENDING_APPROVAL → REJECTED → User correction → Resubmit → PENDING_APPROVAL.

# 5. Required Wallet Audit Fields

created_by / created_at

updated_by / updated_at

submitted_by / submitted_at

approved_by / approved_at

rejected_by / rejected_at

status

rejection_reason

# 6. Access Matrix

| Capability | Unauthenticated | USER | ADMIN |
| --- | --- | --- | --- |
| Normal application | No | Yes | Yes |
| Modify permitted Itinerary data | No | Yes | Yes |
| Create/Edit own Wallet records | No | Yes | Yes |
| See own unapproved Wallet records | No | Yes | Yes |
| See other users' unapproved records | No | No | Yes |
| Approve Wallet record | No | No | Yes |
| Reject Wallet record | No | No | Yes |
| See approved Wallet records | No | Yes | Yes |
| Admin Portal | No | No | Yes |

# 7. Acceptance Criteria

An unauthenticated visitor cannot perform protected Itinerary or Wallet operations.

A user logs in and the system automatically knows their identity.

Wallet changes automatically record the logged-in user; no manual user selection is required.

A submitted Wallet change becomes PENDING_APPROVAL.

The pending record is visible only to its submitting user and Admins.

An Admin can review and approve/reject the record.

Approval automatically records the Admin identity and timestamp.

After approval, the record becomes visible to all authenticated users.

A rejected record remains available to its owner and Admins and can be corrected/resubmitted.

A normal user cannot access Admin functionality or approve/reject records.

A user cannot modify another user's unapproved record by changing an ID or request payload.

Frontend protections and backend authorization both enforce the same access rules.

# 8. Implementation Rule

Inspect the existing project before implementing. Integrate the above workflow into the current architecture and preserve existing UI and unrelated functionality. Do not rewrite working modules unnecessarily. Any database/API changes should be backward-conscious and tested against existing data.